Delft, The Netherlands, 19-21 November 2008 IRC Symposium : Sanitation for the urban poor Partnerships and Governance Sanitation in peri-urban areas in Africa M.A. Keijzer, G. de Bruijne, K. Hetzer [Netherlands]

The sanitation situation in the poor peri-urban areas in Africa is extremely bad. The inhabitants of these areas suffer from inconvenient, dangerous and unhygienic sanitation. The utilities in these cities have no or very little involvement in sanitation in the poor peri-urban areas where the houses are not connected to sewerage systems. The absence of safe and private toilet facilities at walking distance has a significant negative impact on the dignity, health and well being of the inhabitants. The Dutch partners WASTE, SNS Reaal Water Fund and Plan Nederland are collaborating to respond to the situation. The programme (2008 – 2012) aims to improve the sanitation situation in peri-urban areas of 5 cities in different countries in Africa (Mali, Ethiopia, Kenya, Zambia and Malawi) through a result-oriented and innovative sanitation approach. In each project city the relevant utility has to take up responsibility for dealing with the sanitation problem in the peri-urban areas, directly or through small-scale private sector. Objective is to provide good toilet facilities at the household level or in public places in the peri-urban areas, together with a service to empty, collect, transport and dispose the excreta. Part of the funds obtained is a grant, part is a loan. The user has to pay for the service, and the utility will reimburse the loan from its income. The programme strives to use the excreta for agriculture, to recycle the nutrients and possibly use it for biogas. In the African context inorganic/artificial fertilizers are hardly used because of high prices, and human excreta can make a difference. The inception phase of the programme has started early 2008, and so far three cities are defined and in various stages of business plan preparation. Preliminary discussions are ongoing for selection of the other two cities (i.e. authorities to approve and criteria to be met).

Introduction

Each person has a right to sanitation, to which the national government as the overall duty bearer has to respond. For urban areas, the municipality is the primary accountable body for respect of this right, whereas its utilities are the primary responsible to fulfil in operational terms the rightful claim for sanitation by the citizens. The sanitation situation in the poor peri-urban areas in Africa is however extremely bad, many publications on the subject underline this statement. The inhabitants of these areas suffer from having no or inconvenient, dangerous and unhygienic sanitation situation. The relevant utilities in these cities focus on sewerage systems in the better-off areas, and have no or very little involvement in the poor peri-urban areas where the houses are not connected to sewerage systems. In most if not all cases the poor peri-urban areas are slum settlements, often not planned by the municipality and therefore not receiving (much) attention and not having basic services like water and sanitation on a structural basis and at the same level of access and service delivery as the other parts of the city. The absence of safe and private toilet facilities at walking distance has a significant negative impact on the dignity, health, economic possibilities and well being of the inhabitants.

WASTE, SNS Reaal Water Fund and Plan Nederland are collaborating to respond to the situation and, based on contacts with their partners in 5 African countries, have formulated a programme (Keijzer et al. 2007). In December 2007, DGIS (Ministry of Foreign Affairs, the Netherlands) approved the programme and committed to contribute half of the estimated € 7M budget. SNS Reaal Water Fund is committed to give loans valuing the other half to bankable projects in the cities, under the pre-condition that the investment proposal of the concrete project is approved by their internal Investment Committee.

The programme (2008 – 2012) aims to improve the sanitation situation in peri-urban areas of 5 cities in different countries in Africa (Mali, Ethiopia, Kenya, Zambia and Malawi) through a result-oriented and innovative approach. Objective is to provide good toilet facilities at the household level or in public places in the peri-urban areas, together with a service to empty, collect, transport and dispose the excreta. The programme strives to use the excreta for agriculture to recycle the nutrients and/or for biogas. In the African context inorganic fertilizers are scarcely used by the poor farmers because of high prices, and human excreta can make a difference.

In each city the relevant utility and the municipality are facilitated by the programme to take up its responsibility for dealing with the sanitation problem in the peri-urban areas. The organisational set-up will be filled in by the utilities that either directly or through the small-scale private sanitation sector (SSPSS) take care for the toilet construction and the service delivery (from emptying up to disposal). The utilities are accountable towards the municipality for the sanitation situation and the services provided.

Depending on the local situation, the utility will choose for toilets at household level, public toilets or a mix. In the case of a household toilet, the fee which the households pay to the utility, covers the costs of the toilet construction (7 - 10 years payback scheme) and the regular costs for the service delivery. The household becomes the owner of the toilet facility and is responsible for proper cleaning and maintenance. In case of a public toilet, the owner will (most probably) be a small scale entrepreneur who is the responsible for proper operation. The entrepreneur will pay the fee to the utility from the user charges.

The programme also satisfies the principle of public-private partnership, as it creates at the local level a consortium of utility (maybe utilities), SSPSS, local banks, the users, farmers and the relevant national sanitation sector agencies although at a distance. Depending on the local situation and preferences, the municipality will be directly involved or only via the utility. The utilities and the SSPSS will deliver information and training to the population on hygiene behaviour, on payment for services, on use and cleaning of the toilets, etc. The combination of different partners in the programme is innovative as it includes active financial partners, private sector and public services.

Each utility will make a business plan with clear tasks and responsibilities for all stakeholders, and include a sound financial scheme, which includes the payment by the users. Only after approval of the business plan, funds for investments are granted. Sustainability of the services is important, requiring a functional and accepted sanitation system by all stakeholders. The involvement of the three Dutch partners in the programme is therefore focused to the correct set-up of the system, with a functional private sector in the sanitation services.

The financial flow will be important and therefore the involvement of local banks is needed. The programme will give assistance and training to these local banks, also with the aim of banks seeing a potential to invest with proper funds in the sanitation sector.

The programme aims to provide in the 5 cities a sanitation system (toilets plus services) to 62,500 households (312,500 persons) in 2012, and a total 103,700 households (518,500 persons) at the horizon of 2018 through reinvestments of the collected payments.

The existing national policies facilitate the proposed activities in sanitation and private sector involvement (e.g. MDG: sanitation, and PRSP: basic services and private sector), which allows for scaling up of the successful results to other peri-urban areas in the country or in Africa.

Methodology for monitoring

The programme has two phases, an inception and the implementation phase. After the programme had been approved for funding, the monitoring for the programme was elaborated in a separate document. It distinguishes six elements for the implementation phase: input, activities, output, outcome, impact and sustainability (Keijzer et al, 2008):

- Inputs are defined as the means (financial and non-financial) needed and put at disposition to implement the activities.

- Activities concern the actions by the programme to reach the results and effects.

- Outputs are defined as the direct tangible results of activities, within the span of control of the programme, especially of the Southern partner organisations.

- Outcomes are the effects of the combined outputs and refer to the overall objective of the programme. It concerns effects that happen as a direct or indirect consequence of activities and related outputs, but that are within the span of control of the programme.

- Impact refers to general objectives, to which the programme contributes but which are not within its span of control and in most cases beyond the lifetime of the programme.

- Sustainability refers to the continuation of the benefits of the programme by the beneficiaries when the programme phases out.

The monitoring system describes for the inception phase and for each element of the implementation phase four different topics: indicators, target 2012, means of verification and observations.

The monitoring system will be integrated in each business plan of the 5 cities, with mention who will monitor what and when. In order to assess the results, regular reports are requested in combination with field visits by the Dutch partners to monitor the developments.

Analysis and discussion

Distinctive aspects of the programme are:

- Arriving at concrete sustainable results in the field of sanitation in 5 peri-urban areas in Africa.

- Direct implementation in 5 cities under the leadership and management of municipalities, by joint action of public and private actors, to benefit an average of 12,500 households per urban district at the end of the project period in 2012, with potential to increase to an average of 20,000 households per urban district in 2018.

- Identification and eventually creation of enabling environment for bankability, with regard to continuity/stability, safety/risks, efficiency and other relevant factors for investments that are reflected in the following critical success factors: environment (policies), legal framework/legal instruments, capable regulatory bodies, standards (water supply systems, service levels, operator performances, incentives), and prize mechanisms/tariff system. All relevant stakeholders will be screened on bankability in this context, but especially the project owner (utility, which takes the loan) and its project design (concept, conditions, implementation).

- Creation of sanitation services at household and public level, including the installation of toilets and collection and disposal of the effluents, against a subscribers fee. The fee is established at a level within the financial possibilities of the habitants in the concerned peri-urban areas.

- Combination of development activities aiming at the poor and a commercial set-up of services. A sound business plan is required, only upon its approval external funding for the project will start.

- An innovative approach to facilitate access to financing supported by a programme commitment from the SNS REAAL to co-finance capital investment from their $ 50 million Water Fund, and mobilization of local capital through a Sanitation Venture guarantee.

- Commitment to a proven model for urban environmental management based on recycling of water resources and nutrients (ecological sanitation) rather than on disposal. Followed by development of ‘smart’ and context-relevant treatment and processing techniques, new market outlets and uses of excreta, organic wastes, and recyclables to strengthen local food security and sustainable resource management.

- Decentralise away from rigid centralized systems to mixed systems including a range of operations, actors and approaches under one institutional umbrella.

- An opportunity and challenge for small-scale entrepreneurs to design, produce, and provide sanitation (and waste) services contracted by the utility and/or municipality.

- An extra year has been included after the implementation phase. This is still not usual in programme set-up however estimated necessary (for all development programmes), in order to allow for extra attention to sustainability.

Progress

During the inception phase, the 5 cities will be selected. The selection is based on legal framework, investment conditions, mutual agreement covering motivation, capacity and possibilities, but also on the necessary approval by the relevant authorities (municipal, district, maybe national?). Note that each city and each country has its own institutional settings, leading to tailor made approaches for the 5 projects within the overall programme.

At present, the cities selected are Arba Minch (Ethiopia), Nakuru (Kenya), Kabwe (Zambia). Preliminary selections concern further the cities of Blantyre (Malawi) and Segou (Mali). In 4 of the 5 cities, Waste is already operating in another sanitation project, and is starting in the 5th city. Therefore contacts with the utilities and municipalities are already established. These projects concern action-research into the local sanitation situation and piloting ecological sanitation. Building further on the experiences, the current programme with sanitation service for the peri-urban areas has been formulated.

Arba Minch was the first city approached, early 2008. The Dutch NGO Waste was already active together with the University of Arba Minch and the municipality on an ecological sanitation project.

The discussions on the project on sanitation in peri-urban areas caught the attention of the zone president, who subsequently asked the municipal authorities to take up the issue. He also installed a team for the elaboration of the business plan. With his support, the project has found its institutional setting within the municipality.

The elaboration of the business plan takes more time than originally planned. But this is understandable.  Above all, the idea of setting up sanitation services in peri-urban areas and the application of a loan needs to be accepted by the municipality: it is a new service level and to customers in urban areas which are normally not covered. Plus, not only need the municipal leaders be in favour of the idea, the laws and regulations have to allow the service in the peri-urban area. After the municipality (and utility) are motivated and want to/can continue, a business plan needs to be elaborated with input. The required elements take time to get sorted out and agreed upon by all stakeholders, covering the institutional setting, the local contributions and the economical, technical and financial systems. To name some of the issues:

- The Ethiopian financial framework is complicated for external funders, not to invest funds but to transfer funds out of the country. A final decision still has to be taken, but it is probable that consequently the SNS REAAL will not provide a loan. Therefore co-funding is being looked for elsewhere, especially from government and/or international development banks.

- The baseline data have to be collected: in what area(s) of Arba Minch will the project operate, how many inhabitants and households in total and how many potential clients, what is the health situation (data from households and health services), etc.

- The financial system has to be studied covering income, expenditures, loan pay-back and time frame.

- Last but certainly not least, the set-up of the sanitation services has to be agreed upon with the future users.

This rather corporate approach with an elaborate business plan forms a new approach to development activities. Presently, the third version of the business plan is submitted, and it is very well advancing.

The contribution by the Dutch partners concerns several issues: not only the financial input but also assistance to the business plan elaboration, the technical aspects (ecological sanitation) and the financial system. Trainings are given and more are planned.

The project in the city of Nakuru is suffering a delay due to the events in Kenya earlier in 2008. The municipality has been waiting for the situation to return to normal, and is currently working on a business plan.

In Zambia, the intended city proved not to be suitable due to local institutional settings. Consequently, another city was selected, the city of Kabwe and by now, progress is made. The recent national guidelines to promote sanitation in peri-urban areas are very helpful in this respect.

During a meeting early October 2008, the Mayor and Town Clerk affirmed their interest in the sanitation service provision to the peri-urban areas, which will serve more purposes than only sanitation. Amongst others, the sanitation project in Kabwe gives a good opportunity to legalise the peri-urban settlements, and thus facilitate the creation of a sanitation service backed by the municipality in these areas.

Conclusions

The main lessons learnt so far are:

- All 5 municipalities are very positive towards the possibility to improve the health situation in their peri-urban areas through sanitation services. So far, funds to invest in sanitation were  not (made) available and support lacked to set-up technically and financially sound systems. To relate the expressed interest with the International Year of Sanitation is tempting, but difficult to substantiate.

- Through the very positive attitude, the ownership of the sanitation service to the peri-urban areas is at the municipality and delegated to the relevant utility.

- The preparation of a business plan by the utility showed difficult, more difficult than assumed at the start of the programme. A business plan demands detailed information on e.g. market analysis, institutional and legal embedding, and financial scheme (investments and pay-back), in short, to present a plan on which a bank will provide a loan. Also, the corporate approach with all its demands however is new for them, certainly the issue of sanitation as a service in peri-urban areas.

The subject of the delay in the development of a business plan will be treated during the mid-term evaluation in 2009, to draw lessons before scaling up.

- The municipalities support the utilities in the preparation of the business plans, for instance through creating a team to formulate the business plan, or resolving rapidly issues under their responsibility like the institutional place for the sanitation service within the municipality/utility institution.

- Looking back to the process in Arba Minch, one should conclude that the slow-down provided the time needed for the process and the ownership, and therefore the sustainability. The extra time was used to build from the commitment of the municipality a good and viable project, with involvement of all stakeholders.

The time needed to elaborate the business plan in the other 4 cities will most probably be the same as for Arba Minch, but the other cities can profit from the experiences gained.

- Allowing beneficiaries sufficient time to take their development in own hands, is maybe discomforting for programme planning but crucial for proper set-up, ownership and thus sustainability in the long run.

The programme itself is innovative in setting up paid sanitation services in peri-urban areas and specifically including the poorer segment of the population. As the programme progresses, new lessons will be learnt. The programme with its projects in 5 different countries however has been set up flexible in order to manage such learning processes.

Recommendations

Although the programme just started, some recommendations are already possible:

- Allow for sufficient time for local urban authorities to get engaged in basic service provision outside the usual scope. This requires a flexible programme set-up, as the time needed is not easy to predict.

- Assist in the corporate approach with a business plan. Note that a business plan should be required in all cases, and not only in case of a loan for the investments. The situation is complex and a proper business plan covers all relevant elements for the sanitation service and its sustainability (ownership, present situation and the existing demand, capacity and willingness to pay, institutional setting of the service delivery, possibilities/market for excreta use by farmers or by biogas installations).

- Have a close look into the local financial system and regulations before embarking on a programme with external funding, especially external loans.

- Disseminate lessons learnt and results of innovative programmes. NB. Through which channel the dissemination should take place for this programme remains to be determined, maybe IRC? One of the aims for the project is to scale up to other cities. The Dutch project partners can be contacted for more information.

References

Keijzer, M.A.; De Bruijne, G.; Hetzer, K. (2007). Sanitation in peri-urban areas in Africa (pilots for scaling up). Amsterdam, The Netherlands, Plan Nederland

Keijzer, M.A.; De Bruijne, G.; Hetzer, K. (2008) Monitoring of the project. Amsterdam, The Netherlands, Plan Nederland

Keywords

Africa, Business approach, Peri-urban, Sanitation services

Contact details

| Martin Keijzer Plan Nederland Van Boshuizenstraat 12 1083 BA Amsterdam Tel: +31 – 20 – 549.53.61 Fax: + 31 – 20 – 644.40.65 Email: martin.keijzer@plannederland.nl www.plannederland.nl |  |
| --- | --- |

# Footnotes

M.A. Keijzer (Plan Netherlands), G. de Bruijne (Waste), K. Hetzer (SNS Reaal Water Fund)

Experience of Waste, a Dutch NGO active in different sanitation projects in several cities across Africa.

The local banks are intermediary in the transfer of the funds (grant and loan) and the pay-back of the loan. It is assumed that, if the sanitation service shows profitable, local banks might become interested when similar sanitation services are introduced  in other cities, and be favourable to a loan.

Municipalities and/or local utilities. The local institutional setting is different per city, in some cities the municipality operates directly the basic services like water and sanitation, in other cities the basic services are covered by utilities which are accountable to the municipality.

In the federal Ethiopia, the nation is subdivided in regions, the regions into zones and the zones comprise towns and weredas (rural communities).